## Slide 1: Review Standards And Operating Procedures
By Abdullah (abd15) and Bilal (Biy1)

## Slide 2: Table Of Contents
Formal Reviews
  What are they?
  Framework of a Review
  Conduct of the review
Operating procedures and Configuration Management Standards
  Introduction
  Config Items, References, And Status
  Directory Management
  Doc Management
  Problem Reporting

## Slide 3: Formal Reviews

## Slide 4: What are They
The goal of a review is to identify problems and improve the quality of the product by conducting formal reviews of significant project items such as specifications and test documentation
It is a process where items are examined for errors, inconsistencies, and other problems, which are then recorded and used to determine the changes that need to be made.
Reviews are performed prior to release and items cannot be released until they have passed the review.

## Slide 5: Framework of a Review
Review process includes 4 steps: selecting the review team, distributing relevant documents, holding the review, and noting actions to completed
Review team must include project leader, QA manager, and the sub-team who worked on the item to be reviewed, with other project members attending if possible
QA manager is responsible for arranging the review, finding a room, and giving adequate notice of the meeting
Relevant documents must be distributed to the review team in advance, including for example the Latest version of the System test spec, Design spec, and the Requirement specs should be available for a test specification review.
Correct version of each document must be provided either electronically or a hard copy it is up to the QA manager.

## Slide 6: Conduct of the review
Review meeting will be chaired by the Project Leader
QA Manager responsible for recording problems and actions
All review team members should contribute and criticize constructively
QA Manager should take brief minutes of the meeting, adhering to general documentation standards
The Sub-Team responsible for the item will carry out corrective actions and resubmit for approval and release
Minutes should describe desired actions not associated with problems, including the person responsible for carrying them out.

## Slide 7: Operating procedures and Configuration Management Standards

## Slide 8: Introduction to Configuration Management
The goal of configuration management is to ensure that the right version of the right product components are available at the right time and in the right environment to meet the needs of the organization.
It involves managing and controlling changes made to a system to ensure the state of each component is known
The practice begins at the start of a project and continues throughout development and into the maintenance phase
Configuration management covers all approved documents, including source code, Test Specification, User Interface document, and more
The following items must be kept under control of the configuration management system:
list of project deliverables
design specification and test specification
user interface document
maintenance manual
end-of-project report
source code and tools
The QA Manager is responsible for adherence to the configuration management procedures and managing access to items in the system

## Slide 9: Configuration Items, References, And Status
The QA Manager is responsible for compiling the list of project deliverable items, allocation of configuration references and maintenance of the file "config_refs" in the configuration directory
Configuration items have a status of either:
Draft
For review
Release
The QA Manager is responsible for tracking the status of items
Each item is under version control and may progress from draft to release but may return to earlier status if it fails review or needs correction.

## Slide 10: Directory Management
Directories that should be present include:
  docs: for submitted documents produced by group members
  config: for management documents, including minutes and blogs directory and a configuration
  src: for source code, including any module tests and arranged into relevant directories
  dev: for drafts and early development work, with a folder for each tutorial date

## Slide 11: Document Management
Managing Documents/Code During Initial Development:
Repeatedly edited and checked into repository as necessary
When ready for review/testing, status updated to "For Review"
Review/testing carried out on identified revision number
When approved, status updated to "Release"
If not approved, status may be reduced to "Draft" while changes are made
Updating Documents:
Team members have working copies of repository
Responsible for ensuring they have correct version
Major changes may take place through version control branch
Managing Minutes of Meetings:
Stored in config/minutes directory
One text file per meeting
File name must follow format: Gnn_yyyy-mm-dd_minutes.txt
Order of file names will be in order of date
Managing Blogs:
Each team member must maintain a blog in config/blogs/[uid] directory
Written as text documents
Uploaded to repository every week before project meeting
File name must follow format: yyyy-mm-dd_blog-n.txt

## Slide 12: Problem Reporting
Issue tracking:
  GitLab's issue tracking system can be used for assigning weekly tasks to group members
  When group members commit files related to the issue, they should reference the issue number in their commit message
Changes to Released Documents
  Problems with Released items in the docs directory go through a formal problem reporting process
  Person assigned to make the change to the document should be recorded and the issue moved to the Doing board
  Once changes made, status updated to For Review and moved to the Reviewing board
  QA Manager should check changes, organize a formal review if necessary, and change status to Release and mark the issue as Done
  Issue Number of the raised issue should be listed in the document history as the reason for making a new version.